Concourse — Build Stack Rank

Foundation-first build order + non-code dependencies · For the alignment call · 23 June 2026

This document operationalises the agreed feature map (Concourse-Feature-Map_2026-06-23.docx) into two ordered lists: (1) the code we need to build, in stack-ranked order so foundations come first, and (2) the non-code dependencies — content, accounts, decisions — that have to be in place for the MVP to ship. The split matters because the non-code list is what we can start now while we keep coding — it doesn't compete for engineering time.

Part 1 — Code we need to build, stack-ranked

The ordering principle: foundation first. If item B reads from a table that item A creates, A comes first even if B feels more user-visible. There are three foundation layers under everything else, and once those are in place the order is driven by user-perceived value vs. effort.

Each item lists blocks (what becomes possible once it's done) and blocked by (what has to be done first). Effort is in coding sessions (one session = ~90 min focused work).

Foundation layer — must come first

These three are the keystone. Until they exist, several user-visible features have nothing to read from. They are all small (1-2 sessions each) but they unlock four other features.

#1  Competitions catalog table + pre-seeded data

Effort: 1 session   ·   Blocks: Items #2, #3, #4, #8   ·   Blocked by: Nothing — ready to build

Why this position. Every other feature that says 'for the candidate's chosen competition' needs to know which competition. Today we have a 4-option dropdown of free-text labels with nothing behind it. Pre-seeding the 3-4 in-scope competitions (AD5, AD7 ICT, AST, CAST) is a one-session job and unblocks the next four items.

Frontend: Drop-down replaces free-text on /intake. (Optional v1.5: opt-in 'show me the competition brief' card on /me.)

Backend: New table competitions: id, name, test_components JSONB, eligibility JSONB, key_dates, language_split, brief_md. Pre-seed 3-4 rows from official EPSO data Stefano provides. Migration 004.

#2  CV upload + Supabase Storage bucket

Effort: 1 session   ·   Blocks: Items #3, #5   ·   Blocked by: Nothing — ready to build (schema column exists)

Why this position. Profiles already has cv_storage_path and cv_fit_modifier columns from migration 001 (Leonardo designed for this). The upload pipe and storage bucket are missing. Item #3 (GAP analysis) needs the CV text; item #5 (better plan) reads the gap output. Ship the plumbing once, both downstream items unlock.

Frontend: CV upload field on /intake (PDF or text paste). View on /profile showing the file is on record.

Backend: Supabase Storage bucket cv (EU region, private). Upload endpoint that writes to bucket and updates profiles.cv_storage_path. PDF text extraction (pypdf or similar) so downstream LLM calls can read the content.

#3  GAP analysis upgrade — eligibility + alignment matrix

Effort: 1.5 sessions   ·   Blocks: Items #5, #11   ·   Blocked by: Items #1 + #2

Why this position. Stefano explicitly calls this the first 'wow moment.' The output is the input for the upgraded master plan (item #5) and is shown on the upgraded /profile (item #11). Building it before those is the only sensible order.

Frontend: Upgraded /profile page sections: eligibility verdict card (green/amber/red), competency-alignment matrix (rows = field duty areas from competition, columns = candidate readiness from CV), prioritised preparation areas with gap_score, optimistic-realistic framing block.

Backend: New endpoint POST /api/profile/analyze. LLM call (Haiku 4.5 via existing client) with: competition brief from item #1, extracted CV text from item #2, intake Likerts. Output: structured JSON validated against schema, stored in profiles.cv_fit_modifier.

Tier 1 — Daily retention loop (immediate after foundation)

These two close the loop that makes the product feel daily. Week-3 active retention is one of our kill criteria; how easy it is to start today's session is the single biggest driver.

#4  "Let's study now" CTA on /me + deep-link into /compass

Effort: 0.5 session   ·   Blocks: Item #6 (debrief flow becomes useful with this in place)   ·   Blocked by: Nothing technically — but lands better after item #1 so the daily plan slot can reference a competition-specific skill mix

Why this position. Half a session of work, but Stefano flagged this as the missing piece in the daily flow, and it's the most retention-sensitive UX change we can ship. Build before anything else user-facing.

Frontend: /me layout reorganised: dominant 'Let's study now' button at top reading today's slot from the daily plan. One click → /compass?skill=verbal&length=20&from_plan=<id>. The button reads the current daily plan; if no plan yet, it links to /diagnostic or shows 'complete intake'.

Backend: generate_daily_plan() already produces task-typed slots; just wire skill_id + length into the rendered slot descriptor. from_plan param already supported in practice.start_practice_session().

#5  Master plan v2 — phases + accuracy milestones

Effort: 1.5 sessions   ·   Blocks: Items #6, #7   ·   Blocked by: Item #3 (needs the priority ranking)

Why this position. Today's master plan is per-skill weekly minutes — a real but blunt instrument. Phases (foundations → practice → simulation) + accuracy milestones ("80% verbal by week 4") make it feel like a coach is planning your prep, not a spreadsheet. Item #3 produces the priorities this plan operationalises.

Frontend: /plan page redesign: phase tabs at top, milestones as progress bars, theory-content suggestions per phase as a side panel. User-approval step before commit.

Backend: Extend backend/logic/planning.py: produce phases (3 phases between now and exam_date), milestones (accuracy targets per phase), theory_content list (theory suggestions from competition brief). Add milestones JSONB to plans table. New POST /api/plan/approve to lock in user-edited plans.

Tier 2 — Wow features (cheap, high perceived value)

These two are the 'almost-free' moves. NotebookLM is wow-out-of-proportion to effort because Concourse doesn't generate audio — we generate the source pack and prompt, the user pastes them into NotebookLM. The debrief flow is a small UX add that makes pattern analysis feel earned.

#6  NotebookLM Studio /labs page

Effort: 0.5-1 session   ·   Blocks: Nothing   ·   Blocked by: Nothing — independent feature, ready to build

Why this position. Stefano: "almost-free wow features that create the wow effect." He's right — Concourse generates the source pack + NotebookLM prompt, NotebookLM generates the audio. Half a session of text generation on content we already have (news scrape + competition briefs). Can ship in parallel with anything else.

Frontend: /labs/notebooklm page: topic dropdown (populated from competition's field duties + EU policy topics), length selector (10/20/30 min target). Output: downloadable .md source pack + a copy-pasteable NotebookLM prompt.

Backend: backend/compass/labs/notebooklm.py: curator LLM call that picks relevant chunks from the news-scrape archive + competition brief and formats them for NotebookLM ingestion. No new tables — output is returned to the user, not stored.

#7  Session debrief flow

Effort: 0.5 session   ·   Blocks: Item #8 (trends are richer when debrief data exists)   ·   Blocked by: Item #4 — only worth building once users have a clear daily flow

Why this position. Without this, the pattern analysis only has answer-correctness data. The debrief adds subjective signal (how hard did it feel, were you rushed, did you understand the explanations). 3-5 quick questions after each session.

Frontend: Modal or page after /compass session end: 'How did that feel?' slider, time-pressure check, free-text comment. Skippable.

Backend: Extend events with kind='session_debrief' or add a debriefs table. Feed into patterns.compute_dimension_summary() so the LLM sees confidence + time-pressure signal.

Tier 3 — Compass content breadth (skill expansion)

Compass v1 is verbal-only. Each item in this tier opens a new skill. They're independent of each other and can be parallelised; ordering reflects per-skill ranking weight in the target competitions (FRMCQ for AD7, EUFTE for AD5/AD7, numerical for everyone).

#8  FRMCQ generator — AD7 ICT field MCQ

Effort: 2 sessions   ·   Blocks: AD7 ICT product line viable   ·   Blocked by: Item #1 (needs competition's field duty taxonomy as content_domain seed)

Why this position. FRMCQ is the ranking instrument for AD7 ICT — Stefano's deep-research output confirmed it. Without FRMCQ, AD7 candidates have no reason to pay for Concourse. Verbal practice alone doesn't sell to them. Critical if AD7 is the launch market.

Frontend: Enable disabled 'Field MCQ' button on /compass. Topic-coverage map on /me showing which duty areas the user has covered.

Backend: backend/compass/prompts/frmcq.py: generator prompt with EPSO regulatory content (GDPR / AI Act / NIS2 / eIDAS2 for ICT). content_domain column on items already exists. New few-shot anchors (need Stefano to source 5-10 real FRMCQ items — see dependencies).

#9  EUFTE writing simulator + grader

Effort: 2-2.5 sessions   ·   Blocks: AD5 ranking and AD7 ranking both fully addressable   ·   Blocked by: Item #1 (competition brief includes EUFTE format) + content for source documents (have it — news scrape)

Why this position. EUFTE counts 15% of AD5 ranking; mandatory for AD7. Bigger ROI than abstract reasoning. The schema is designed (9 written-test dimensions). Source material exists (Leonardo's news scrape).

Frontend: New /eufte page: source doc at top, timer, textarea for response. Submission view: per-anchor scores + inline annotations + improvement notes.

Backend: backend/compass/eufte.py — new module. LLM grader (Haiku or Sonnet) against 5 official anchors using the 9 written-test dimensions. New table eufte_attempts. Pre-seed ~20 EUFTE prompts from news-scrape source docs.

#10  Numerical clinic mode (text-only)

Effort: 1 session   ·   Blocks: Numerical reasoning support for AD5/AD7/CAST   ·   Blocked by: Nothing technically, but lower ROI than #8 and #9

Why this position. Real EPSO numerical has chart images we can't generate text-only. Clinic mode reframes the problem: user says 'I keep failing two-step percentage problems', system diagnoses + teaches + graduated practice on that technique. Reachable text-only because it's teaching, not exam-realism.

Frontend: Enable 'Numerical' on /compass with clinic-mode entry: 'Got a topic that keeps biting you?' → user describes → graduated practice items.

Backend: backend/compass/prompts/numerical.py + a clinic_mode flow that maps user input to a target dimension cluster. Inline-Markdown tables for any data. Defer chart-based numerical.

Tier 4 — Polish + post-MVP

Once items #1-#10 ship, Concourse is a complete MVP for AD5 and AD7. These are the polish layer — they don't gate pilot recruiting but improve perceived quality.

#11  Trend graphs + readiness probability on /me

Effort: 1 session   ·   Blocks: Nothing — polish layer   ·   Blocked by: Item #3 (the upgraded /profile is where this lives)

Why this position. Pattern analysis already populates the data — we just don't render trends as a chart. Pre-exam readiness probability (per test component) is Stefano's spec item. Both raise perceived quality without changing what the system does.

Frontend: Two new /me sections: line chart of accuracy-per-skill over time + a 'readiness' panel showing per-skill probability of passing.

Backend: New endpoint /api/compass/trends returning timeseries from practice_sessions. Readiness probability: simple logistic model from current mastery vs. competition pass threshold.

#12  Abstract reasoning (deferred)

Effort: Unknown — depends on image strategy   ·   Blocks: Nothing critical for AD5/AD7 launch   ·   Blocked by: Decision on image-generation strategy

Why this position. Lowest-weight reasoning component; image-dependent; the test is purely visual. ASCII fallback works in text but doesn't replicate EPSO. Defer until we either have image generation or see pilot data demanding it.

Frontend: n/a until decided.

Backend: n/a until decided.

Visual summary — the order in one screen

| # | Item | Effort | Tier |
| --- | --- | --- | --- |
| 1 | Competitions catalog + pre-seed | 1 session | Foundation |
| 2 | CV upload + Supabase Storage | 1 session | Foundation |
| 3 | GAP analysis (eligibility + matrix) | 1.5 sessions | Foundation |
| 4 | 'Let's study now' CTA on /me | 0.5 session | Tier 1 — retention |
| 5 | Master plan v2 (phases + milestones) | 1.5 sessions | Tier 1 — retention |
| 6 | NotebookLM /labs page | 0.5-1 session | Tier 2 — wow |
| 7 | Session debrief flow | 0.5 session | Tier 2 — wow |
| 8 | FRMCQ generator (AD7) | 2 sessions | Tier 3 — skills |
| 9 | EUFTE simulator + grader | 2-2.5 sessions | Tier 3 — skills |
| 10 | Numerical clinic (text-only) | 1 session | Tier 3 — skills |
| 11 | Trends + readiness on /me | 1 session | Tier 4 — polish |
| 12 | Abstract reasoning | Unknown | Tier 4 — deferred |

Total effort to ship MVP through Tier 3: ~13-15 sessions. At 2-3 sessions/week, that's 5-7 weeks to a complete pilot-ready product. Foundation + Tier 1 + Tier 2 (items #1-#7) alone is ~6 sessions and would get us to a meaningfully better product than today in under 2 weeks.

Suggested cut-off for pilot launch: Foundation + Tier 1 + Tier 2 + items #8 OR #9 (pick the skill that matches our launch market). Skip items #10, #11, #12 until pilot data tells us what's missing.

Part 2 — Non-code dependencies for MVP

These are the pieces we don't write in code but the MVP can't ship without them. They are the things Stefano, Leonardo, and Giovanni need to source, decide, or arrange — in parallel with coding so they don't block.

Content (Stefano-led)

Quality of generated questions and writing feedback is bounded by the quality of the few-shot anchors. Without authentic EPSO content as anchors, generated items will look generic.

FRMCQ few-shot anchors (5-10 items per competition family). Real EPSO FRMCQ samples for AD7 ICT (and AD7 Audit, Economics, Law if we want to cover them). Format: question + 4-5 options + correct answer + explanation citing the regulation. Blocks item #8. Stefano has direct access from his AD7 background — half a day of his time.

EUFTE prompts + scoring rubrics (10-20 prompts). Real EUFTE assignments from past EPSO competitions. Each prompt = source documents + writing task + the published EPSO assessment anchors. Blocks item #9. Stefano can source from EPSO sample tests + his network.

Field duty taxonomy per competition. From Annex II of each competition notice — the list of professional duties for the role. Needed to seed item #1's content_domain. Blocks item #1 fully populated (item #1 can ship with skeleton taxonomy and be filled in).

Competition reading lists. The theory study material that Stefano's spec says should be inferred from the notice — e.g. for AD7 ICT Data Science: GDPR articles, AI Act high-risk classification, NIS2, etc. Used by item #5 (theory content suggestions) and item #6 (NotebookLM source packs). Stefano-curated.

Operational accounts and services

Production Supabase project (separate from dev). Currently shared dev+prod is a mandatory pre-pilot gate (CLAUDE.md). Leonardo to provision, in EU region, with the same schema. Blocks pilot launch but not the build.

Custom SMTP for magic-link email (Resend or Postmark). Supabase's built-in SMTP is rate-limited and unreliable past trial. Pre-pilot.

Stripe account. Owner question still open in ROADMAP §7. Needed for payments before any user pays. Blocks Session 9 (paywall + trial). Can wait until pilot data tells us trial-to-paid is real.

Production-grade Anthropic API key + spending limits. Today: dev key with $20/mo cap. Production needs its own key with a higher cap (Anthropic billing dashboard).

Legal and compliance

Privacy policy. GDPR-required. Should reference: lawful basis (consent + contract), data categories (CV is sensitive), Supabase EU storage, Anthropic data processing addendum, retention period, user rights.

Cookie consent + analytics opt-in. PostHog can run consent-aware mode. Banner needed before paid users.

Data Processing Addenda. Sign DPAs with Supabase and Anthropic. Both are standard, but the paperwork takes a week.

Account deletion / data export flow. GDPR Article 17 (erasure) and Article 20 (portability). Needs a small UI on /me ('delete my account' button) and a script that handles cascade deletes + exports user data as JSON.

Terms of service. Define liability, refund policy, fair-use for the LLM (no abuse of generation cap), and IP terms on generated items.

Product decisions still open

These should close on the alignment call — they shape what we build first.

AD5 first or AD7 first? AD5 doesn't need FRMCQ; AD7 ICT needs FRMCQ as its ranking instrument. Decides whether item #8 (FRMCQ) is pre-pilot or post-pilot.

Stripe account owner. Revenue flows there. Open in ROADMAP §7.

Numerical: chart-based or clinic-only at launch? Chart-based requires image generation; clinic-only is reachable text-only and ships faster.

Abstract reasoning: ASCII fallback, image gen, or defer? Lowest weight; recommend defer until pilot data.

Pricing: confirm €24.99/mo single plan, 7-day card-up-front trial. The original kill-criteria assume this. Confirm or revise.

Acquisition channels. EPSO communities, LinkedIn, coach partnerships. ROADMAP §7 open. Drives where we instrument UTM.

ADMIN_PIN production override. Currently '1234' in dev. Trivial to change but needs to be on the pre-launch checklist.

Pilot recruiting (separate workstream)

Recruit 10-30 pilot users. From EPSO communities, your network, possibly via Stefano's contacts. Free trial for pilot (no paywall yet). Pre-arranged feedback channel (WhatsApp group or email).

Pilot success criteria written down. The kill criteria from CONTEXT.md are written; for pilot specifically we should agree on: (a) what week-3 retention number we'd be happy with, (b) what trial→paid conversion looks like, (c) what 'this feels good to use' qualitative signal we're listening for.

Onboarding email sequence. Day-0 welcome, day-2 nudge if they haven't done a session, day-7 trial-ending warning, day-14 feedback survey.

Closing — what to decide on the call

Three concrete decisions for the call:

Confirm the foundation-first stack-rank as the agreed order. If anyone disagrees with the position of an item, debate it now — re-ordering later is much more expensive than re-ordering today.

Pick the launch market — AD5 or AD7. This decides whether item #8 (FRMCQ) is pre-pilot or post-pilot, which shifts the timeline by 2 sessions.

Assign non-code dependencies to owners. Stefano = content (FRMCQ anchors, EUFTE prompts, taxonomy, reading lists). Leonardo = operational (prod Supabase, SMTP). Giovanni = legal/operational (privacy, ToS, Stripe, acquisition channels). With dates.

Once those three are settled, the next code session can start on item #1 (competitions catalog). The non-code work happens in parallel and doesn't compete for build time.